**Project and Maintenance Schedule for Bonita Lakes Association.**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project # | Date Assigned | Project Name | Present Status | Next Step | Expected Completion Date | Comments | Done |
| 2023-9 | Feb. 2022 | Drainage project , paving for 143 Lane, clubhouse | Engineering plans approved by County | Permit | Feb 2025  Start construction | Awaiting permit |  |
| 2023-10 | Feb, 2022 | Drainage Project  For clubhouse | Engineering plans being reviewed |  | Feb 2025  Start construction | Awaiting permit |  |
| 2023-20 | November, 2022 | 122 Ave Gate | Started Feb 2024 |  |  | Completed | X |
| 2023-21 | November, 2022 | 125 Ave gate  (roundabout) | Engineering plans being reviewed |  | Feb 2025  Start construction | Awaiting permit |  |
| 2024-1 | Budgeted Annually | Storm Drain cleaning | Budgeted (annual) |  | Feb 2024 | Completed | X |
| 2024-2 | 1/1/2024 | Sidewalk pressure cleaning, entrance, signs and pool area | Budgeted |  | Dec, 2024 |  | X |
| 2024-3 | 1/1/2024 | Stock Mosquito fish | Budgeted |  | April, 2024 | Completed | X |
| 2024-4 | Budgeted Annually | Mow lawns, front and back areas and lake bank | Budgeted |  | Twice a month, Jan to May and Sep to Dec / 3 times a month Jun to Aug | Ongoing |  |
| 2024-5 | Budgeted Annually | Apply Fertilizer and pesticide | Budgeted |  | Schedule every two months starting Jan | Ongoing |  |
| 2024-6 | Budgeted Annually | Clean lake banks of coconuts and other debris | Budgeted |  | December | Completed | X |
| 2024-7 | Budgeted Annually | Clean back areas of debris | Yearly |  | Sept, 2024 |  | X |
| 2024-8 | Budgeted Annually | Tree Trimming before hurricane season |  |  | Spring, 2024 | Completed | X |
| 2024-9 | Budgeted Annually | Annual flowers/ mulch |  |  | October, 2024 | Completed | X |
| 2024-10 | Budgeted Annually | Landscape improvements | Trees were panted | Board Approved | August, 2024 | Scheduled |  |
| 2024-11 | Jan, 2024 | Painting the curb and center lines |  | Board Approved | Jan, 2024 | Completed | X |
| 2024-12 | Budgeted Annually | Holiday Community Lights |  | Board Approved | Nov, 2024 | Completed | X |
| 2024-13 | Jan 2024 | Replace blinds in clubhouse |  |  | Jan, 2024 | Completed | X |
| 2024-14 | Jan, 2024 | Chain link Fence installation needed around chemical feeders  Per Department of health |  |  | July, 2024 | Completed | X |
| 2024-15 | Sept. 15, 2024 | Back gate (SW 125 Ave) repair |  | Board Approved | Estimated completion  Nov.15 | Completed | X |
| 2024-16 | August 2024 | Drainage Project  136 Terr & 118 Pass | Design in process |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |